May 22, 2000

Mr. Joseph C. Yagel

Assistant Superintendent for Business

12 West Wilson Street

Batavia, Illinois 60510

Batavia School District – 101

District Boundary Mapping Project

Dear Mr. Yagel,

In response to your request for proposal, Trotter and Associates, Inc. (“Engineer”) proposes to provide professional mapping services in connection with Batavia School District 101 (“Owner”) – District Boundary Mapping Project. (Hereinafter called the “Project”).

Understanding of the Project

The Project involves necessary School District boundary mapping to enable Batavia School District 101 to distribute District Boundary mapping to the public. Base mapping files will be provided in electronic format from Kane County GIS Technologies and will be modified and updated by Trotter and Associates to meet the Owner’s mapping project needs. Additional electronic mapping files, traditional paper maps and plats will be acquired from surrounding communities, counties, townships and engineering firms as required to complete the project.

It is also understood that Trotter and Associates will provide the Owner with 5,000 24” x 36”, folded colored copies of the above-mentioned mapping project.

Schedule

Engineer would expect to begin work within five working days following the receipt of your acceptance of this proposal. It is also understood that the Batavia School District 101 – District Boundary Mapping Project is to be completed within 30 working days for delivery in electronic format to the printer, from the date in which Engineer is notified to proceed.  The School District should allow an additional 20 days for delivery of final product from the printers.

Scope of Work

Engineer will provide customary CAD mapping services and all related services incidental thereto (as described below) and any additional services as the Owner may deem necessary.

- Collection of Electronic Data/Production of Mapping

  - Meet with the owner to establish all existing/proposed boundaries and the location and addresses of all educational facilities within the district limits, as well as any additional information to be shown on the boundary map or to discuss any special considerations the district may require.

  - Trotter and Associates will acquire and compile the electronic base mapping information required to complete this project, from Kane County GIS Technologies, surrounding communities, counties, townships and engineering firms.

  - Trotter and Associates will endeavor to add new subdivisions not currently incorporated in the electronic base mapping.  The addition of new subdivisions not currently obtainable in electronic format, which the Owner requests to be added to the base map, will be considered extra work and billed at our hourly rate as shown in Exhibit “B”

  - Mapping files will then be merged, updated and edited for accuracy.

  - Proposed overall district limits and elementary school boundaries will be created from resources provided by the Owner.

  - Engineer will generate a check plot and meet with the Owner to obtain approval.  Any and all parties having jurisdiction over this project will be asked to check the map and sign off on the work completed.

  - Engineer will make any necessary changes to the map and again meet with the owner to obtain approval. Any and all parties having jurisdiction over this project will be asked to check the map again and sign off on the work completed.

  - The above mentioned mapping will then be provided to an offset printer in a format necessary to generate four color separation printing.

  - The printer will generate a proof prior to printing 5000 copies, a meeting will be scheduled with the Owner to obtain approval. Any and all parties having jurisdiction over this project will be asked to check the map again and sign off on the work completed.

- Deliverables

  - Engineer will provide the Owner with a quantity of 5,000 folded (map size), colored maps representing the above-mentioned scope.

  - Engineer will provide the Owner with 36” x 48” colored wall map.  Mounting and or framing will not be included in this contract, but may be made available as an extra, if requested to do so by the Owner.

  - Trotter and Associates will also provide the Owner with a CD-ROM containing the electronic image representative of the final product.

Engineer would expect the Owner to furnish any pertinent information regarding the Project, including any extraordinary considerations or special services not referenced above.  Including but not limited to all existing boundary mapping, new subdivisions and plats, etc.

Compensation

Batavia School District 101 will pay Trotter and Associates, Inc. for its services a fee in accordance with the following schedule:

- CAD Mapping Services		$4,930.00

Lump Sum		$4,930.00

- Deliverables/Printing Services

a)	5,000 Folded Color Boundary Maps	$6,820.00

- Delivery of Maps		-

- Computer Disk Containing Map Image File	-

- 36” x 48” Colored Wall Map		-

Lump Sum		$6,820.00

Total Lump Sum	$11,750.00

Trotter and Associates, Inc. will bill the Batavia School District 101 twice per month on a percent complete basis and for all additional services not included in the scope of this agreement. Additional services and revisions to the mapping and related documents as directed, will be billed on the basis of the hourly rates as shown in the Schedule of Hourly Rates attached hereto.

On January 1, 2001, and yearly thereafter, the fees and the hourly rates may be escalated by an amount not to exceed five (5) percent.

Contents of Agreement

This proposal represents the entire understanding between the Owner and Engineer in respect to the Project and may only be modified in writing as signed by both parties.  If this proposal satisfactorily sets forth your understanding of the project, please sign the one of the enclosed copies of this proposal in the space provided below and return it for our records.  This proposal shall remain open for acceptance by the Batavia School District 101 for a period of thirty (30) days from the date hereon, unless modified by the Engineer in writing.

It should also be noted that the maps will be jointly owned by the Batavia School District 101 and Trotter and Associates, Inc. and will be copyrighted with the following note:

This Map Shall Not Be Used, Reproduced, Transmitted, Modified or Sold Either Wholly or in Part, except When Authorized in Writing by The Engineer, Trotter and Associates, Inc., Batavia School District 101 and Kane County G.I.S. Technologies.

Thank you for allowing Trotter and Associates, Inc., an opportunity to present this proposal for providing professional services for this Project.  We look forward to working with you soon.

Very truly yours,

Trotter and Associates, Inc.

Colin F. Shulick

Vice President

## Acceptance

Accepted this ____ day of ________________________, 2000

Batavia School District 101

By:  ___________________________

Title:  __________________________

H:\Files\BSD\BSD001\Proposal\Agreemnt.doc

Attachment:	Exhibit “B” Schedule of Hourly Rates 2000

# Exhibit “B”

# Trotter and Associates, Inc.

# Schedule of Hourly Rates - 2000

|  | Name | Title |  | Hourly Rate |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Scott Trotter, P.E. |  |  | Project Manager |  | $94.50 |  |
| Mark J. Halm, P.E. |  |  | Project Manager |  | $94.50 |  |
| Kevin J. Meyers, P.E. |  |  | Project Engineer |  | $73.50 |  |
| Colin F. Shulick |  |  | Senior Technician |  | $73.50 |  |
| Mark R. Sikora |  |  | Senior Technician |  | $73.50 |  |
| ### Contract Employee |  |  | Senior Technician |  | $73.50 |  |
| Angela M. Schultz |  |  | Clerical |  | $34.65 |  |
| Survey Crew |  |  | 2 Man Crew |  | $100.00 |  |