August 24, 2000

Mrs. Mary Carol Smith

School District 303 Administration Office

201 South Seventh Street

St. Charles, Illinois 60174-2664

Community Unit School District 303

Middle/High School Mapping Revisions

Dear Mary Carol,

In response to your request for proposal, Trotter and Associates, Inc. (“Engineer”) proposes to provide professional mapping services in connection with Community Unit School District 303 (“Owner”) – District Boundary Mapping Project. (Hereinafter called the “Project”).

Understanding of the Project

The Project involves all necessary CADD mapping and printing services required to revise the Community Unit School District 303 Middle/High School boundary map.  Revisions to the map will be made at the direction of the Community Unit School District 303 Administration Office.  It is also understood that Trotter and Associates will provide the Owner with 8,000, 24” x 36” colored copies of the above-mentioned mapping project.

Schedule

Engineer would expect to begin work within ten working days following the receipt of your acceptance of this proposal. It is also understood that the Community Unit School District 303 – District Boundary Mapping Project is to be completed within 30 working days for delivery in electronic format to the printer, from the date in which Engineer is notified to proceed.  The School District should allow an additional 30 to 40 days for delivery of final product from the printers.

Scope of Work

Engineer will provide customary CAD mapping and printing services and all related services incidental thereto (as described below) and any additional services as the Owner may deem necessary.

- Engineer will meet with administrative staff, where exact extent of the revisions to the Middle/High School Boundary Map will be defined.

- Engineer will perform all necessary revisions to the map, at the direction of the administrative staff and run the necessary check plots for the administrative staff to review.

- If necessary Engineer will make any additional revisions to the map at the direction of the administrative staff and again run the necessary check plots for the administrative staff to review.  Any and all parties having jurisdiction over this project will be asked to check and sign off on the final check plot, prior to printing.

- The above mentioned map will then be provided to an offset printer in a format necessary to generate four color separation printing.

- Engineer will deliver to the Owner a proof generated by the printer prior to printing 8,000 copies. Any and all parties having jurisdiction over this project will be asked to check and sign off on the final proof.  The owner shall assume all liability of map correctness at that point.

- Deliverables

  - Engineer will provide the Owner with a quantity of 8,000 folded, 24” x 36” colored maps representing the above-mentioned scope.

  - Engineer will also provide the Owner with 36” x 48” colored wall map, of the revised Middle/High School Boundary map.  Mounting and or framing will not be included in this contract, but may be made available as an extra, if requested to do so by the Owner.

  - Trotter and Associates will also provide the Owner with a CD-ROM containing the electronic image required to produce the final map.

Engineer would expect the Owner to furnish any pertinent information regarding the Project, including any extraordinary considerations or special services not referenced above.

Compensation

Community Unit School District 303 will pay Trotter and Associates, Inc. for its services a lump sum fee in accordance with the following schedule:

- CAD Mapping Services and Reimbursable Expenses

Sub-Total		$665.50

- Deliverables

a)	8,000 folded, double sided color Maps	$7,500.00

- Delivery of folded Maps		N/C

- Computer disk containing revised Mapping	N/C

- 36” x 48” Revised Colored Wall Map	N/C

Sub-Total		$7,500.00

Lump Sum Total	$8,165.50

Trotter and Associates, Inc. will bill the Community Unit School District 303 twice per month on a percent complete basis and for all additional services not included in the scope of this agreement, and for all revisions to the mapping and related documents as directed on the basis of the hourly rates as shown in the Schedule of Hourly Rates 2000 attached hereto.

On January 1, 2001, and yearly thereafter, the fees and the hourly rates may be escalated by an amount not to exceed five (5) percent.

Contents of Agreement

This proposal represents the entire understanding between the Owner and Engineer in respect to the Project and may only be modified in writing as signed by both parties.  If this proposal satisfactorily sets forth your understanding of the project, please sign the enclosed copy of this proposal in the space provided below and return it as soon as possible.  This proposal shall remain open for acceptance by the Community Unit School District 303 for a period of thirty (30) days from the date hereon, unless modified by Engineer in writing.

Thank you for allowing Engineer, an opportunity to present this proposal for providing professional services for this Project.  We look forward to working with you soon.

Very truly yours,

Trotter and Associates, Inc.

Colin F. Shulick

Vice President

## Acceptance

Accepted this ____ day of ________________________, 2000

Community Unit School District 303

By:  ___________________________

Title:  __________________________

h:\files\csd\csd001\proposal\agreemnt3.doc

Attachment:	Schedule of Hourly Rates 2000

# Trotter and Associates, Inc.

# Schedule of Hourly Rates - 2000

| ### Name | Title | Rate |
| --- | --- | --- |
| Scott Trotter, P.E. | Project Manager | $94.50 |
| Mark J. Halm, P.E. | Project Manager | $94.50 |
| Kevin J. Meyers, P.E. | Project Engineer | $73.50 |
| Colin F. Shulick | Senior Technician | $73.50 |
| Mark R. Sikora | Senior Technician | $73.50 |
| Contract Employee | Senior Technician | $73.50 |
| Angela M. Schultz | Clerical | $34.65 |