May 18, 2007

Community Unit School District 300

Attn: Mr. David Scarpino

Associate Superintendent

300 Cleveland Avenue

Carpentersville, Illinois 60110

Re: Community Unit School District 300 2007 District Boundary Mapping Project

Mr. Scarpino,

In response to your request for proposal, Trotter and Associates, Inc. (“Engineer”) proposes to provide professional mapping services in connection with Community Unit School District 300 (“Owner”) – 2007 District Boundary Mapping Project. (Hereinafter called the “Project”).

Understanding of the Project

Community Unit School District 300 has recently updated and modified their attendance boundaries and the boundaries have been approved by the current Board of Education.  The district would like to produce updated mapping for the Elementary Attendance Zones, Middle School Attendance Zones and High School Attendance Zones.  The new updated maps will incorporate all new developments, which have been constructed since the 2001 revisions to the maps.  The maps will also be drawn to the “Parcel Level”.  Previous versions of the map were less accurate when determining actual lot breakdown where subdivisions are split by attendance zones

Two maps will be produced; the first map will reflect only the elementary school attendance boundaries.  The second map will incorporate both the Middle School and the High School boundaries.  As an option the district would also like pricing to produce 26 individual maps for each school’s attendance zone, represented within the District.  Each of the 26 individual maps will also incorporate those attendance zones contained within each school’s boundary.

Trotter and Associates will assist the district in procuring intergovernmental agreements with Kane, McHenry, Lake and Cook counties to acquire and utilize the respective counties base cadastral mapping .  These mapping files will be modified and updated by Trotter and Associates to meet the District’s mapping needs.

It is also understood that Trotter and Associates will provide Community Unit School District 300 with 200 colored wall maps of each of the attendance zone maps and 5 each of the 26 individual school maps.  Final versions of all maps produced will also be delivered to the District in PDF format, suitable for publication on the District’s web site.

Schedule

Engineer would expect to begin work within 10 working days following the receipt of your acceptance of this proposal.  It is also understood that the Community Unit School District 300 – District Boundary Mapping Project is to be completed by August 1, 2007.  Engineer will endeavor to work within those constraints, however makes no guarantees as to that deadline.

Scope of Work

Engineer will provide customary CAD mapping services and all related services incidental thereto (as described below) and any additional services as the Owner may deem necessary.

- Collection of Electronic Data/Production of Mapping

  - Meet with the owner to establish and verify all existing/proposed boundaries and the location and addresses of all educational facilities within the district limits, as well as any additional information to be shown on the boundary map or to discuss any special considerations the district may require.

  - Engineer will acquire and compile the electronic base mapping from the various counties required to complete this project.

  - Engineer will make every effort possible to add new subdivisions not currently incorporated in the electronic base mapping.

  - Mapping files will then be merged, updated, and edited for accuracy.

  - Proposed overall district limits, elementary school, as well as middle/high school boundaries will be created from previous mapping and resources provided by the Owner.

  - Engineer will generate a check plot of each map and meet with the Owner to obtain approval.  Any and all parties having jurisdiction over this project will be asked to check the map and sign off on the work completed.

  - Engineer will make any necessary changes to the map and again meet with the owner to obtain approval. Any and all parties having jurisdiction over this project will be asked to check the map again and sign off on the work completed, prior to final printing.

- Deliverables

  - Engineer will provide the Owner with a quantity of two hundred (200) of each of the colored maps representing the above-mentioned scope.  Engineer estimates these maps to be about 24” x 36” in size.

  - Engineer will provide the Owner with one each 36” x 48” colored wall map, for each of the 28 maps produced.  Mounting and or framing will not be included in this contract, but may be made available as an extra, if requested to do so by the Owner.

  - Engineer shall also provide the Owner with a CD-ROM containing the electronic image in PDF format, representative of the final product.

Engineer would expect the Owner to furnish any pertinent information regarding the Project, including any extraordinary considerations or special services not referenced above.  Including but not limited to all existing boundary mapping, new subdivisions and plats, etc.

Compensation:

Community Unit School District 300 will pay Trotter and Associates, Inc. for its services a fee in accordance with the following schedule:

- CAD Mapping Services

   CAD Services Boundary Maps - Lump Sum	$13,440.00

   CAD Services 26 Individual School Maps - Lump Sum	$6,240.00

Note: Please indicate that both services will be required and total at the bottom.

   CAD Mapping Services Total	(Please Total)                             _____________

- Deliverables/Printing Services

a)	200 Colored Maps of Elementary School Map	$1,400.00

- 200 Colored Maps of Middle/High School Map	$1,400.00

- Computer Disk Containing Map Image File		             No Charge

- 5 Ea - of 26 Individual School Maps	$910.00

- 1 Ea – 36”x 48” of each of the 28 Maps Produced	             No Charge

Printing Services - Lump Sum	$3,710.00

Total Lump Sum (Please total CAD Mapping and Printing Services)           	______________

Trotter and Associates, Inc. will bill the Community Unit School District 300 twice per month on a percent complete basis and for all additional services not included in the scope of this agreement.  Additional services and revisions to the mapping and related documents as directed by the Owner after initial approval, will be considered as extra work and billed on the basis of the hourly rates as shown in the Schedule of Hourly Rates attached hereto.  Additional plots not outlined above as well as postage related to the project will be billed to you at cost plus 15%.

On January 1, 2008, and yearly thereafter, the fees and the hourly rates may be escalated by an amount not to exceed five (5) percent.

Contents of Agreement:

This proposal represents the entire understanding between the Owner and Engineer in respect to the Project and may only be modified in writing as signed by both parties.  If this proposal satisfactorily sets forth your understanding of the project, please sign the one of the enclosed copies of this proposal in the space provided below and return it for our records.  This proposal shall remain open for acceptance by the Community Unit School District 300 for a period of thirty (30) days from the date hereon, unless modified by the Engineer in writing.

Thank you for allowing Trotter and Associates, Inc., an opportunity to present this proposal for providing professional services for this Project.  We look forward to working with you on this and future projects.

Very truly yours,

Trotter and Associates, Inc.

Colin F. Shulick

Vice President

## Acceptance:

Accepted this ____ day of ________________________, 2007

Community Unit School District 300

By:  ___________________________

Title:  __________________________

/tmp/in/input.doc

Attachment:	Exhibit “A” Schedule of Hourly Rates 2007