January 12, 2005

Mr. Jeff King

Director of Business Services

355 East Chicago Street

Elgin, Illinois 60120

Illinois School District – U46

District Boundary Mapping Project

Dear Mr. King,

In response to your request for proposal, Trotter and Associates, Inc. (“Engineer”) proposes to provide professional mapping services in connection with the Illinois School District U46 (“Owner”) – District Boundary Mapping Project. (Hereinafter called the “Project”).

Understanding of the Project

The Project involves necessary boundary mapping to enable the Illinois School District U46 to graphically depict the attendance areas of each school within the district.  The district consists of the six (6) high schools, eight (8) middle schools and forty-one (41) elementary schools, as well as a number of administrative, transportation and maintenance facilities.

Electronic cadastral base mapping files will be provided from various counties (Kane, Cook and DuPage), previous consultants, and other governmental agencies within the District’s boundaries. Trotter and Associates will modify and update electronic data to meet the Owner’s project needs. Base mapping will not include new development, which is not currently available from the various counties’ GIS departments.

In addition, Trotter and Associates will provide the Owner with 24” x 36”, folded colored copies of the final maps, with elementary schools shown on the front side of the map and middle/high schools shown on the reverse side.

Schedule

We expect to begin work within ten working days following the receipt of your acceptance of this proposal. Trotter and Associates anticipates completing all necessary work relative to the Project within 45 working days, from the notice to proceed, to facilitate delivery in electronic format to the printer.  The School District must allow an additional 30 days for delivery of final product from the printers.

Scope of Work

Engineer will provide customary CAD mapping services and all related services incidental thereto (as described below) and any additional services as the Owner may deem necessary.

# Collection of Electronic Data/Production of Mapping

  - Engineer shall meet with the Owner to establish all existing/proposed boundaries, attendance areas, and the location and addresses of all educational facilities within the district limits.  This meeting will also be used to discuss any additional information to be shown on the boundary map or to gain a consensus regarding any special considerations the district may require.

  - Engineer shall acquire and compile the electronic base mapping information required to complete the project, from Kane County GIS Technologies, Cook County GIS Department, DuPage GIS Department, surrounding communities, townships and previous mapping consultants.

  - Owner shall assume responsibility for all intergovernmental agreements required to obtain the electronic data from the various governmental agencies.  Intergovernmental agreements shall be acquired by Engineer and forwarded to the Owner for execution.

  - The addition of new subdivisions not currently obtainable from governmental agencies, which the Owner requests to be added to the base map, will be considered extra work and billed at our hourly rate as shown in the attached “2005 Schedule of Hourly Rates - Exhibit A”

  - Mapping files will then be merged, updated and edited for accuracy.

  - Proposed overall district limits, elementary, middle and high school attendance areas will be created from resources provided by the Owner.  Each attendance area will be signified using colored fills and identified in a legend on the map.

  - Engineer will generate check plots of each map and meet with the Owner to obtain approval.  Any and all parties having jurisdiction over this project will be asked to check the map, make corrections and sign off on the work completed.

  - Engineer will make any necessary changes to the map and again meet with the owner to obtain approval. Any and all parties having jurisdiction over this project will be asked to check the map again and sign off on the work completed.

  - Based on an approved draft of the map, the above-mentioned mapping will then be provided to an offset printer in a format necessary to generate four color offset separation printing.

  - Engineer will present a color matchprint proof from the printer to the Owner.  A meeting will be scheduled with the Owner to obtain approval of the proof. Any and all parties having jurisdiction over this project will be asked to check the color matchprint proof and again sign off on the work completed.

  - Based on an approved color matchprint proof from the Owner, Engineer will be authorized to proceed with offset color printing. Additional Color Matchprint proof(s), resulting from Owner based changes, will be considered as extra work and will be billed to the Owner at an additional cost of $540.00 per proof.

- Deliverables

  - Engineer will provide the Owner with a quantity of 24” x 36” folded to 9” x      12” colored maps, printed on 100 lb gloss white paper, representing the above-mentioned scope.  The quantity of maps to be produced will be decided on by the Owner based on the table shown in the compensation section of this agreement.

  - Engineer will provide the Owner with 36” x 48” colored wall map, of both the elementary attendance areas as well as middle/high school attendance areas.  Additional wall maps or individual attendance area wall maps for each school, if requested by the Owner will be billed as extra work and at the hourly rates outlined in the attached “2005 Schedule of Hourly Rates - Exhibit A”.  Printing of additional wall maps will be at a cost of $10.00 per requested map.  Mounting and or framing will not be included in this contract, but may be made available as an extra, if requested to do so by the Owner.

  - Engineer shall also provide the Owner with a CD-ROM containing the electronic image representative of the final product.  This image may then be used for publication on the Owner’s web site.

Engineer will expect the Owner to furnish any pertinent information regarding the Project, including any extraordinary considerations, requirements or special services not referenced above.  This includes but not limited to all existing boundary mapping, hand drawn maps and electronic maps produced by previous consultants. We expect to start our services a maximum of ten days after receipt of your acceptance of this proposal.

Indemnification

To the full extent permitted by applicable law, ENGINEER agrees to indemnify and hold harmless OWNER from and against any and all suits, actions, damages, loss, liability or costs (including, without limitation, reasonable attorney’s fees directly related thereto) for bodily injury or death of any person or damage to third party property if and to the extent arising from the negligent errors or omissions or willful misconduct of ENGINEER during the performance of the Services hereunder.

Insurance

Commencing with the performance of the Services, and continuing until the earlier of acceptance of the Services or termination of this Agreement, Engineer shall maintain Engineer’s standard insurance policies as follows:

- Workers’ Compensation and/or all other Social Insurance in accordance with the statutory requirements of the state having jurisdiction over ENGINEER’s employees who are engaged in the Services, with Employer’s Liability not less than One Hundred Thousand Dollars ($100,000) each incident;

- Commercial General Bodily Injury and Property Damage Liability and Automobile liability insurance including (owned, non-owned, or hired), each in a combined single limit of One Million Dollars ($1,000,000) each occurrence for bodily injury and property damage liability.  This policy includes Contractual Liability coverage.  ENGINEER agrees to name OWNER as Additional Insured on this policy, but only to the extent of the insurance limits specified herein.

- Professional Liability Insurance with limits of $1,000,000 per claim and in the aggregate covering ENGINEER against all sums, which ENGINEER may become legally obligated to pay on account of any professional liability arising out of the performance of this Agreement.

- The ENGINEER agrees to provide OWNER with certificates of insurance evidencing the above-described coverage prior to the start of Services hereunder and annually thereafter if required.  Such certificates of insurance shall provide that the applicable insurance policies have been endorsed to provide a minimum of thirty (30) days advance notice to the OWNER in the event of cancellation, material change, or non-renewal.

Compensation

Illinois School District U46 shall pay Trotter and Associates, Inc. for its services a fee in accordance with the following schedule:

- CAD Mapping Services

Lump Sum		$11,500.00

- Deliverables/Printing Services

- 24” x 36” Color Maps (100 lb Gloss White) including one Color Matchprint Proof for each map.

Costs associated with the production of the 24” x 36” Color Maps are dependent on the quantity of maps ordered.   Please review the following table and select the corresponding number of maps that you will require.  Please note that these order numbers correspond to a minimum order of which the smallest quantity is 1,000 maps.

| ##### Please Select One | Minimum Copy Order | Price Per Unit | Total Cost |
| --- | --- | --- | --- |
|  | 1,000 | $ 4.08 | $4,080 |
|  | 2,500 | $ 1.96 | $4,900 |
|  | 5,000 | $ 1.26 | $6,300 |
|  | 10,000 | $ 0.90 | $9,000 |

- Delivery of Maps		$0.00

- Computer Disk Containing Map Image File (1 Each)	$0.00

- 36” x 48” Colored Wall Maps (1 Each)	$0.00

- Total Project Costs

| ##### CAD Mapping Services | ## $ 11,500 |
| --- | --- |
| ##### Deliverables (Please Insert Corresponding Total Cost of Deliverables) | ## $ |
| ##### Total | ## $ |

Trotter and Associates, Inc. will bill the Illinois School District U46 twice per month on percent complete basis and for all additional services not included in the scope of this agreement. Additional services and revisions to the mapping and related documents as directed by the Owner or as outlined in this agreement, will be billed on the basis of the hourly rates as shown in the attached “2005 Schedule of Hourly Rates - Exhibit A”

On January 1, 2006, and yearly thereafter, the fees and the hourly rates may be escalated by an amount not to exceed five (5) percent.

This proposal represents the entire understanding between the Owner and Engineer in respect to the Project and may only be modified in writing as signed by both parties.  If this proposal satisfactorily sets forth your understanding of the project, please sign the one of the enclosed copies of this proposal in the space provided below and return it for our records.  This proposal shall remain open for acceptance by the Illinois School District U46 for a period of thirty (30) days from the date hereon, unless modified by the Engineer in writing.

It should also be noted that the maps will be jointly owned by the Illinois School District U46 and Trotter and Associates, Inc. and will be copyrighted with the following note:

“This Map Shall Not Be Used, Reproduced, Transmitted, Modified or Sold Either Wholly or in Part, except when Authorized in Writing by The Engineer, Trotter and Associates, Inc., and Illinois School District U46.”

Thank you for allowing Trotter and Associates, Inc., an opportunity to present this proposal for providing professional services for this Project.  We look forward to working with you soon.

Very truly yours,

Trotter and Associates, Inc.

Colin F. Shulick

Vice President

##### ACCEPTANCE

Accepted this ____ day of ________________________, 2005

Illinois School District U46

By: 	__________________________________________________________________

Title:  	__________________________________________________________________

Attachments: Exhibit “A” 2005 Schedule of Hourly Rates

Cc.: Mr. Lalo Ponce

/tmp/in/input.doc